**CS692 - Retrospective Report**

**Iteration: 2**

Team: 4

Project Manager: Ansley Rodrigues

Application Name: My Personal Chef

Meeting Date: 10/26/2019

|  |  |  |
| --- | --- | --- |
| **What Worked Well** | **What can be Improved** | **Suggested Improvement Actions** |
| 1. Team had a chance to work on Firebase 2. Revised the previous documents 3. Team completed the assigned tasks. 4. Had a round of peer reviews. 5. Team worked on the frontend tasks and learned Angular. | 1. On time completion of the assigned tasks. 2. Testing of the stories. 3. Proper git sync to prevent overwriting of others work. 4. Story to be delivered earlier so that it could be tested. | 1. Small commits and pushes to git repo rather than a bulk push. 2. Unit testing of the story before pushing to git. 3. Release the story early for testing. 4. Pre plan the tasks for database and backend if any. |